- Model Architectures

- Production code flow

  - Data acquisition (Fathomnet, Deepfish, Marauder datasets)  sort data into specific sections for different layers of training  pre-processing  SSL  Baseline Yolo  Active learning  Annotations (performed by Mindy Services, no code needed here)  Critical species specialization  Ensemble, multi-scale, TTA, calibration, export

- Nvidia Jetson Nano-based architecture

  - Pre-processed data, 3x YOLO ensemble (YOLOv8 with high precision, balanced, and high recall variants), multi-scaling, TTA, calibration

    - Optimized for energy efficiency, counting accuracy, and MAP

    - ~5 FPS from 4x barlus cameras processed

    - 30 seconds every 30 minutes processed

  - To be used to sort through video data and find only important parts of video to send back to shore.  This will reduce energy consumption on slow and costly connections

- Shoreside architecture

  - Use same code base and general architecture but with most accurate models from nano training (IE best version of YOLOv8) + add 3 more YOLO models to the ensemble (best version of YOLOv11)

  - Based in Google Cloud Platform

    - Vertex AI and workbench, or similar base don cost and speed efficiency

    - Optimized for cost and speed efficiency, it needs to push results in near real time as the video feed is received from offshore system.

    - Can parallelize processing as needed, if cost does not become excessive

  - To be used for more accurate inference where power and computing restraints are not an issue

- Training Labels

- Categories (common name and scientific name provided)

  - Critical: Notify user immediately

    - Lionfish (Pterois)

    - Sea urchin:

      - Purple sea urchin (Strongylocentrotus purpuratus)

      - Green Sea Urchin (Strongylocentrotus droebachiensis)

      - Red sea urchin (Mesocentrotus franciscanus)

      - Long-spined Sea urchin (Diadema Antillarum)

    - Abalone:

      - White abalone (Haliotis sorenseni)

      - Red abalone (Haliotis rufescens)

      - Pinto abalone (Haliotis kamtschatkana)

    - Sheepshead

    - Kelp Crab (Pugettia Gracilis)

    - Help Crab (Pugettia Producta)

    - Giant pacific octopus (Enteroctopus dofleini)

    - Trout (Oncorhynchus mykiss)

    - Sunflower sea star (Pycnopodia helianthoides)

    - Wrasse (Labridae)

    - Oyster Drills (Urosalpinx cinerea)

    - Red Snapper (Lutjanus campechanus)

    - Eel Grass (Zostera Marina)

    - Rock fish (Sebastes)

  - Important: species important enough to track separately from general categories

    - Grouper (Epinephelidae)

    - Oyster (Ostreidae)

    - Salmon (Oncorhynchus)

    - Sea star (Asteroidea)

    - Sea slug (Nudibranchia)

    - Eel (Anguilliformes)

    - Shrimp (Caridea)

    - Jellyfish (Scyphozoa)

    - Seahorse (Hippocampus)

  - General categories: for general less important species or general labels if inference is unsure

    - Less important species:

      - Shark (Selachimorpha)

      - Sea turtle (Chelonioidea)

      - Sea lion (Otariinae)

      - Sea otter (Enhydra lutris)

      - Swordfish (Xiphias gladius)

      - Whale (Cetacea)

    - General categories:

      - Reef Fish

      - Undefined

- General Overview/ To Do

- Pretraining- Gather and sort datasets

  - Create: image, metadata, yolo files

  - Sort into specific training segments in file structure

  - Develop pre-processing hybrid algorithm for input to model training and prediction steps

- Week 1- Self-supervised pretraining (SSL)

  - MoCo V3

  - Unlabeled ocean (underwater) data  at least 50,000 images (other datasets)

  - Purpose: train the model to recognize underwater features without labels

- Week 1- Train baseline YOLO model

  - version TBD (v8l, why?)

  - High confidence, verified labels  at least 10,000 images (Fathomnet?)

  - Uses SSL backbone as initial input for increased accuracy

  - Analysis at end of training provides report on critical issues in ID

- Week 2- Active Learning

  - Run inference on unlabeled dataset  at least 2,000 images (Marauder unlabeled + Fathomnet critical species)

  - Score results of inference to identify issue images

  - Result will be additional images to send for annotation based on clear issues found in prediction

- Week 3- Have all images annotated

  - Mindy Services

- Week 4- Critical Species Specialization

  - Create oversampling set of images for critical species ID

  - Train specialized YOLO

    - Baseline YOLO model used as input

  - Hard negative mining for false positive re-training

    - Specialized model as input

  - Result: specialized model w/ false positive optimization

- Week 5- Ensemble & Multi-scale

  - Dynamic resolution training

    - Specialized models as input

  - Ensemble training

    - Multi-scale model as inputs

    - Includes weighted NMS for bounding box optimization

- Week 6- Test time augmentation (TTA), Calibration & Export

  - TTA uses ensemble prediction as input

  - Calibration for confidence scores on critical species

  - Optimize thresholds for critical species detection

  - Export to TensorRT for deployment on nano

- Overall Design Considerations

- Nano-based model  faster, less accurate

  - Maybe only necessary over Bluetooth or Iridium, wifi could send all data

- Shore-based  similar setup, slower, more accurate (not resource constrained)

  - Use dual ensemble 3x YOLOv8x (report from Nano code) + 3x YOLOv11x (SOTA)  recall, balanced, precision for each on voting system

- General Notes / Questions

  - Counting architecture tradeoffs

  - YOLO version notes

    - Best current community support for nano implementation- V8

  - YOLO ensemble- versions vs recall/ precision optimization

    - Ensemble of versions increases complexity and training time significantly, ensemble of recall/precision might limit possible improvement

  - Pre-processing

    - Use either adaptive or TTA based pre-processing

    - Options

      - CLAHE, color correction (white contrasting), dehazing, gaussian blur, frame differencing

    - Optimal solution

      - Hybrid- preprocessing approach before ensemble

  - Energy budget

    - ~40 Wh per day max for all inference, less would give more room for energy error

    - With 4 cameras @ 90 seconds per hour @ 5 FPS with 3 model ensemble

      - 4*90*24*5*3  129600 inferences/day

    - Estimated power consumption YOLO v8 models on nano @ 15W power mode, excluding pre and post processing consumption

      - V8n  ~0.185 J/inference  ~6.66 Wh

      - V8s  ~0.302 J/inference  ~10.9 Wh

      - V8m  ~0.4 J/inference  ~14.4 Wh

      - V8l  ~0.5 J/inference  ~18 Wh

      - V8x  ~0.675 J/inference  ~24.3 Wh

    - All versions of model can run at 5 FPS on nano

      - Inference time limits options down to v8l or v8m options

        - TBD between l and m on Nano (performance gain vs latency tradeoff)

        - Will use x on shoreside

- Image Data Use Cases

- General Dataset notes

  - Marauder: ~850 images, unlabeled but will be labeled  high priority

  - Fathomnet: ~280,000 images, high confidence labeled

  - Deepfish: TBD, supposedly ~40,000 images over ~20 different terrains

    - Will not be labeled unless marked as critical species or part of active learning images

- Initial SSL  at least 50,000 unlabeled images

  - Mix of deepfish and less useful Fathomnet images

  - Will not use Marauder images

  - Use all deepfish images here not from critical species list

- Resources

- https://www.jetson-ai-lab.com/tutorial_ultralytics.html#__tabbed_1_3

- https://developer.nvidia.com/embedded/learn/jetson-orin-nano-devkit-user-guide/index.html

- https://docs.ultralytics.com/models/yolo11/

- https://docs.ultralytics.com/models/yolov8/

- YOLO Overview

- Yolo Version History

- Potential Datasets

  - https://homepages.inf.ed.ac.uk/rbf/Fish4Knowledge/GROUNDTRUTH/RECOG/

    - Terrible quality

  - Fathomnet

  - https://alzayats.github.io/DeepFish/

    - ~40,000 images over ~20 different terrains

  - Marauder data

- Labeling Format

  - Separate YOLO labelling file and metadata file

  - Guidelines

    - Tight boxes

    - Only label >25% visibility

    - Only annotate visible portion

    - Handle uncertainty:

      - Most certain: give species

      - Uncertain: genus or family

      - Very uncertain: broad category (fish unidentified, etc)

Labeling checklist:

✓ DATASET STRUCTURE

□ Organized in images/ and labels/ folders

□ Separate train/, val/, test/ splits

□ data.yaml file created

□ All paths correct

✓ LABEL FILE FORMAT

□ One .txt file per image (matching names)

□ Format: class_id x_center y_center width height

□ Coordinates normalized (0.0 to 1.0)

□ Center-based (not corners)

□ 4-6 decimal places

□ Space-separated values

□ One bounding box per line

✓ BOUNDING BOXES

□ Tight boxes around organisms

□ Include partial visibility (>30%)

□ Handle occlusion appropriately

□ Each individual labeled separately

□ No boxes extending beyond image

✓ CLASS IDs

□ Start from 0

□ Match data.yaml order exactly

□ Critical species prioritized (IDs 0-3)

□ Consistent across all files

✓ QUALITY

□ All critical species double-checked

□ Ambiguous cases handled appropriately

□ No duplicate annotations

□ Metadata documented (if applicable)

□ Dataset validated with scripts

✓ ANNOTATION TEAM

□ Guidelines distributed

□ Inter-annotator agreement checked

□ Regular quality reviews

□ Clear communication channel

- CV Architectural Overview/ Implementation Steps

  - Architecture

    - Overview

      - 3 model ensemble + TTA + ByteTrack (w/ counting)

    - Ensemble

      - High recall

      - Balanced

      - High Precision

      - Expected performance

    - Counting

      - Issues to handle

        - Occlusion & Reappearance tracking

        - Deal with schooling fish via density

        - Cross-camera de-duplication

        - Partial visibility

    - Bio-diversity metrics?

  - General Overview

  - Detailed Overview